Meeting Notes, Project:  The Game of Games Implementation

| Meeting Number: 3 | Meeting Date: 4/21 | Start Time: 4:00 | End Time: 5:00 |
| --- | --- | --- | --- |

| Attendee Name (Indicate note taker with *) | Timeliness (on time, late, left early, missing) |
| --- | --- |
| Abigail Gomes* | On time |
| Sean Balbale | On time |
| Ben Lyons | On time |
| Juan Marcano | On time |

Purpose:

Meet to discuss plans for splitting up work accordingly. Go over the Kanban and GitHub to ensure all group members are aware of the tasks and responsibilities for the next week.

Agenda:

- Discuss general plans for implementation

- Go over the use of different software systems and websites involved, such as GitHub, Jira, and Slack.

- Distribute development tasks among team members

Major Accomplishments:

- Assigned ourselves coding tasks in Jira

- Those of us who weren’t well-versed gained a better understanding of GitHub and Jira, due to Sean’s instructions

Next Steps:

Abby will finish the meeting notes and send them over. We will complete the tasks we have assigned to ourselves in Jira, and continue assigning ourselves tasks as the week progresses. We will first focus on implementing code, then unit tests, black-box tests, and any remaining tasks.

Meeting Notes:

Sean gave the group a demonstration of how to use each of the important software programs necessary for this project.

First, he began explaining Jira, which is how we are planning out the implementation with Kanban. Sean had already assigned himself to a few initial tasks and completed them. Ben also had a task completed. Sean explained that once we started an assigned task, we would move it to the “In Progress” column. Once completed, it should be moved to the “In Review” column for another group member to look over, and then it can be moved to the “Done” column.

We then looked through the classes that needed to be assigned and programmed. Sean took the “Coin Flip” and “PlayGames Driver” classes. Ben took the “Find the Red Thread” and “GetInput Utility” classes. Juan took the “Even and Odd” and “Guess the Number” classes. Abby took the “Find the Thimble” class.

After getting those assignments issued, we moved on to GitHub. Sean gave the group a demonstration of how to set up the repository, implement classes, set up our own branch, commit the code, and push it to our GitHub.

We asked Sean clarifying questions as the meeting ended.

Meeting adjourned at 5:00 PM.